## Slide 1: Contractual Relationship Requirement for End Users
Implementation update policy proposal 2007-01

## Slide 2: Policy Background
“The intention of this policy document is to ensure that the RIPE NCC (…) can confirm that the End User exists, continues to exist and that they continue to fulfil their obligations to comply with the original assignment conditions.”
Phase One (new assignments):
- Implemented 3 March 2009
- 7624 independent Internet resources assigned under the new policy since then

## Slide 3: Resources Assigned Under the New Policy

## Slide 4: Phase Two - Existing Assignments
“(..) a contractual relationship must be put in place for End Users of provider independent number resources which were previously assigned (..)”
Amount of resources: 26,940
Phase Two started in May 2009
- Deadline extended several times
- Final deadline: 31 December 2010

## Slide 5: Feedback for Resources Covered by Phase Two

## Slide 6: Phase Two Resource Status

## Slide 7: Phase Three – “Orphaned Assignments”
Directly contact End Users that have not entered into a contract with a sponsoring LIR or the RIPE NCC
Draft procedure document sent to RIPE NCC Services WG mailing list and announced on ripe.net in August
No comments or feedback received from community yet

## Slide 8: Resources to be Considered in Phase Three

## Slide 9: Phase Three – Contact End Users
“Registration data (range, contact information, status etc.) must be correct at all times (i.e. they have to be maintained).”
Contact based on registration data in the RIPE Database using different levels of contact details
Contact method: by email

## Slide 10: Phase Three - Process
Contacting End User in batches, prioritised by resource visibility in global routing table
Resource visibility: current, recent (< 12 months), old (> 12 months)
End Users will be directed to an online form to provide feedback regarding resource usage, holdership etc.
Monitoring activity on online forms and keeping logs
Manual follow-up by RIPE NCC

## Slide 11: Phase Three – Resource de-registration
3 months after initially contacting the End User, de-registration procedure will start if there is no response from End User
No contract three months after response  de-registration procedure starts
For further questions, remarks or suggestions contact us:
<enduser-contract@ripe.net>

## Slide 12
Questions?